PRE-MEETING NOTES

DocExtract - Final Presentation Preparation

Meeting Details

| Field | Details |
| --- | --- |
| Agenda | Preparation for the DocExtract final presentation |
| Date / Time | ................................ |
| Location / Link | ................................ |
| Attendees | Fazza Arrantisi, Fadhil, Gifari Madia, Yazid |
| Chair | ................................ |
| Minutes taken by | ................................ |
| Prepared | 30 July 2026 |
| Attachments | 1.UI-UX Design / 2.Business Process Document / 3.Testing Scenario_v2.0 / 4.User Manual v1.2 / 5.Database Design v1.2 / 6.Project Timeline |

1. Purpose of the Meeting

Agree the narrative of the final presentation and who speaks to which part.

Align on the numbers we will quote, so no two people give different figures in front of the examiners.

Decide which of the remaining work is done before the presentation and which is simply stated as a limitation.

Assign owners and deadlines for whatever is left.

2. Status of the Six Deliverables

| # | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| 1 | Upload and structured extraction per document type | Complete | Three document types; the model reads the image directly, with no separate OCR. |
| 2 | Validation rules | Complete | Nine rules split into errors and warnings; thresholds are admin-tunable. |
| 3 | Human review (correct and approve) | Complete | Staff correct; only an admin approves. |
| 4 | CSV/JSON export and mock API | Complete, extended | Extended with Archive range export to PDF, Word and Excel. |
| 5 | Field-level accuracy evaluation | Complete | 60 documents, 10 fields. See section 3. |
| 6 | Cost-benefit business case | Complete | ROI calculator on the dashboard; every assumption is editable. |

3. Numbers Everyone Must Quote Identically

Every figure below can be traced to a file in the repository. If asked for a source, name the file rather than answering from memory.

| Figure | Value | Source |
| --- | --- | --- |
| Field-level accuracy | 100% (60 of 60 documents fully correct) | data/eval_summary.json |
| Evaluation spread | Invoice 25 docs / PO 20 docs / Receipt 15 docs | data/eval_summary.json |
| Manual cost per month | Rp 5,000,000 (1,000 docs x 6 min x Rp 50,000/hr) | docs/BUSINESS_CASE.md |
| Automated cost per month | Rp 500,000 (200 docs reviewed x 3 min) | docs/BUSINESS_CASE.md |
| Saving | About Rp 4,500,000 per month (90%), about Rp 54,000,000 per year | docs/BUSINESS_CASE.md |
| Payback | About 3.3 months on Rp 15,000,000 of setup cost | docs/BUSINESS_CASE.md |
| Automated backend tests | 117 passed, 0 failed | Works/pytest-log.txt |
| Test scenarios | 150 scenarios / 112 executed / 38 still manual | Works/3.Testing Scenario_v2.0.xlsx |
| Project duration | 24 June to 27 July 2026, 49 commits | repository history |

4. Things to State Openly

The four points below are better raised by us than discovered by the examiners. Naming a limitation first is far stronger than being caught not knowing it.

| Point | How to put it |
| --- | --- |
| 100% accuracy looks too good | Say plainly that the evaluation ran over 60 documents from the same set used while writing the prompt. That number is a ceiling, not performance on documents the model has never seen. There is no separate held-out test set. |
| The ROI calculator contains assumptions | Volume, timings and hourly rate are assumptions and can be changed live on screen. Only the review rate is derived from the real evaluation, and it is deliberately floored at 5% because a 100% saving cannot be defended. |
| The dashboard does not auto-refresh | Figures are read from the database when the page opens and when the user acts. There is no cross-user live refresh. This was a deliberate choice, not an oversight. |
| 38 test scenarios are not yet executed | Most need real files with the model running, or human judgement. The list is open in the test workbook, with the steps for each one. |

5. Decisions Needed in This Meeting

| No | Decision | Options |
| --- | --- | --- |
| 1 | Presentation language | Full Indonesian, or Indonesian with English technical terms |
| 2 | Live demo or recording | A live demo risks a slow model; a recording is safe but less convincing |
| 3 | Run the remaining 38 scenarios before the presentation | All of them, some of them, or state them as a limitation |
| 4 | Add auto-refresh to the dashboard | Build it before the presentation, or list it as future work |
| 5 | Speaking split | Who presents which part, and for how many minutes |

6. Likely Questions

| Question | Core of the answer |
| --- | --- |
| Why not use an OCR engine such as Tesseract? | The vision model reads the image and returns structured fields in one step. Adding a separate OCR stage would add a failure point without adding accuracy. |
| Why a local model rather than a paid API? | Financial documents never leave the machine, and per-document compute cost is close to zero. Those two facts are what make the business case hold. |
| How do you handle dotted Rupiah amounts? | The prompt states explicitly that a dot is a thousands separator and gives a worked example, and PDFs are rendered at zoom 3.0 because lower resolution made the model misread digits inside tables. |
| What stops someone approving their own data? | Staff may only correct; only an admin may approve. The boundary is enforced in the interface and on the server, and it is covered by tests. |
| What evidence is there that the system was tested? | 150 test scenarios with 49 screenshots and two log files, plus 117 automated backend tests. |
| What happens when the model reads something wrong? | Validation flags arithmetic contradictions and missing required fields, and a human reviews before any data leaves. The system is not designed to run without a person. |
| How long does one document take? | Measured on the Model Speed page. Quote the measured figure; do not estimate. |

7. Pre-Presentation Checklist

Technical

LM Studio running with qwen/qwen3-vl-4b loaded at roughly 16k context.

Backend running: curl http://localhost:8000/health returns status ok.

Frontend running at http://localhost:5173.

Already signed in as admin, with the pages to be demonstrated opened once beforehand.

One clean sample document ready for the extraction demo, and one problem document ready for the validation demo.

Export a file once before presenting, so the first download does not happen in front of the examiners.

System notifications silenced and unrelated tabs closed.

Documents

Every file in the Works folder is at its latest version and has been read once.

The TESTED BY column in the test workbook carries real names, not blanks.

The slide deck figures match section 3 of this document.

8. Proposed Running Order

| Minutes | Section | Speaker |
| --- | --- | --- |
| 0-2 | The problem and the shape of the solution | ........... |
| 2-5 | Architecture and why the model runs locally | ........... |
| 5-9 | Demo: upload, extraction, validation, review, approval | ........... |
| 9-11 | Archive and range export | ........... |
| 11-13 | Accuracy results and their limitations | ........... |
| 13-15 | Business case and future work | ........... |
| 15+ | Questions | Everyone |

9. Action Items

To be filled in during the meeting.

| No | Action | Owner | Due | Status |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |