MINUTES OF MEETING

DocExtract - Intelligent Document Processing

Document Control

| Field | Details |
| --- | --- |
| Project Name | DocExtract - Intelligent Document Processing |
| Document Title | Minutes of Meeting - all working sessions |
| Prepared By | DocExtract Project Team |
| Version | 1.0 |
| Date | 30 July 2026 |
| Period covered | 24 June 2026 to 30 July 2026 |
| Sessions recorded | 12 |
| Source | Git commit history, 46 commits across 12 dates |

Provenance of This Record

Each session below is anchored to a real date in the project's Git history. The date, the members who worked that day and the work listed under each session are taken from the commits themselves, so they can be verified against the repository at any time.

What this document does not claim to be is a transcript. No recordings or verbatim notes were kept, so nobody's spoken words are reconstructed here. The Decisions section of each session records the decisions those commits put into effect, which is verifiable, rather than a reconstruction of who argued what.

All twelve sessions are now anchored to commits. Session 12 was still uncommitted when this document was first drafted; its work landed as commit b4157d4 on branch docs/testing-and-project-documents, and the entry below has been updated to match.

Attendance Summary

Taken from commit authorship per date.

| Session | Date | Members who worked | Commits |
| --- | --- | --- | --- |
| 1 | 24 June 2026 | Fadhil | 1 |
| 2 | 28 June 2026 | Fazza Arrantisi | 2 |
| 3 | 30 June 2026 | Fadhil | 4 |
| 4 | 1 July 2026 | Fadhil, with Gifari Madia's frontend integrated | 20 |
| 5 | 7 July 2026 | Fadhil, Gifari Madia, Yazid | 8 |
| 6 | 8 July 2026 | Fadhil | 5 |
| 7 | 9 July 2026 | Fadhil | 1 |
| 8 | 15 July 2026 | Fadhil | 2 |
| 9 | 16 July 2026 | Fadhil | 2 |
| 10 | 26 July 2026 | Fadhil | 3 |
| 11 | 27 July 2026 | Fadhil | 1 |
| 12 | 30 July 2026 | Fadhil | 1 (b4157d4) |

Session Records

Session 1 - 24 June 2026

| Field | Details |
| --- | --- |
| Date | 24 June 2026 |
| Members who worked | Fadhil |
| Focus | Project scaffolding and first vertical slice |
| Commits | 1 |

Work carried out

Set up the repository with the backend and frontend skeletons agreed in CLAUDE.md.

Built the first end-to-end path: upload a document, call the local vision model, display the extracted fields.

Confirmed the boundary that only the backend speaks to the model; the frontend is presentation only.

Decisions put into effect

Build a thin vertical slice first rather than completing any single layer, so the riskiest assumption (that a local vision model can read these documents at all) is tested on day one.

Outcome

One sample invoice extracted and displayed end to end.

Session 2 - 28 June 2026

| Field | Details |
| --- | --- |
| Date | 28 June 2026 |
| Members who worked | Fazza Arrantisi |
| Focus | Dataset and ground truth |
| Commits | 2 |

Work carried out

Added the dummy document dataset covering invoices, purchase orders and receipts.

Added Source/ground_truth.csv as the labelled reference for accuracy measurement.

Removed the project specification PDF from the repository.

Decisions put into effect

Field names in the extraction schema follow ground_truth.csv exactly, so an export can be compared against the labels without any mapping layer.

Keep the brief out of version control and refer to it externally.

Outcome

A labelled corpus in place, making deliverable 5 measurable.

Session 3 - 30 June 2026

| Field | Details |
| --- | --- |
| Date | 30 June 2026 |
| Members who worked | Fadhil |
| Focus | Validation rules and model change |
| Commits | 4 |

Work carried out

Implemented the validation layer: format checks, arithmetic reconciliation and the confidence hook, with a test suite alongside it.

Switched model serving to Ollama with qwen2.5vl:3b.

Aligned the pydantic schema to the real ground-truth columns.

Removed the leftover Stitch prompt file.

Decisions put into effect

Validation issues are graded rather than binary: an arithmetic contradiction is an error, while a plausible-but-odd value is a warning. This is what lets the review queue prioritise.

Write the tests together with the rules, not afterwards, because the rules are the graded part of the deliverable.

Outcome

Nine business rules with their tests, and a schema that matches the labels.

Session 4 - 1 July 2026

| Field | Details |
| --- | --- |
| Date | 1 July 2026 |
| Members who worked | Fadhil, with Gifari Madia's frontend integrated |
| Focus | The heaviest session: interface, persistence, export, evaluation and the business case |
| Commits | 20 |

Work carried out

Integrated Gifari's frontend work (sidebar, Review and Dashboard screens) and reconciled it against the schema.

Rebuilt the frontend on the DocExtract design system with Tailwind across four screens.

Switched model serving again, from Ollama to LM Studio with qwen/qwen3-vl-4b.

Persisted extractions in SQLite so the frontend loads from the API and a restart does not re-run the model.

Changed Upload to stage the file first and extract only when the button is pressed.

Added batch upload for several documents at once.

Built real CSV and JSON export plus the mock downstream API, and wired Approve and Export to actually export.

Added the field-level accuracy evaluation harness (deliverable 5) and then the admin web version with a background run.

Added the cost-benefit ROI calculator to the dashboard (deliverable 6).

Normalised dates to YYYY-MM-DD including Indonesian month names, and displayed amounts with Rupiah grouping.

Handled the receipt buyer fairly in evaluation, since receipts do not print a buyer.

Removed the Stitch design export, boilerplate Vite README and unused assets.

Decisions put into effect

Extractions are cached in SQLite together with the original file, because a 16 GB fanless machine cannot afford to re-run the model on every page load.

Staging before extraction, so a mis-picked file costs nothing.

A receipt with no buyer is scored as not applicable rather than as a miss, otherwise the accuracy figure punishes the model for a field that was never printed.

LM Studio replaces Ollama as the serving layer for the Qwen3-VL-4B vision model.

Outcome

All six graded deliverables in place by the end of this session.

Session 5 - 7 July 2026

| Field | Details |
| --- | --- |
| Date | 7 July 2026 |
| Members who worked | Fadhil, Gifari Madia, Yazid |
| Focus | Authentication, roles, audit trail and performance monitoring |
| Commits | 8 |

Work carried out

Added real authentication with role-based UI, the RAG chat assistant and the audit log, alongside a frontend overhaul.

Added the model speed performance page with backend timing measurement.

Added My Documents filters and select-rows-to-CSV export.

Turned Export into a dropdown, and restricted it so only approved documents can be exported.

Moved LM_STUDIO_URL into backend/.env so each machine points at its own model server.

Merged the parallel auth-roles-rag-audit-speed branch.

Decisions put into effect

The role now comes from an authenticated session rather than a client-supplied header, so a user cannot pick their own privileges.

Only approved documents are exportable: data must clear human review before it leaves the system.

The model URL is per-machine configuration, not source, because each member's LAN address differs.

Outcome

Roles enforced on both sides, and every significant action recorded in the audit log.

Session 6 - 8 July 2026

| Field | Details |
| --- | --- |
| Date | 8 July 2026 |
| Members who worked | Fadhil |
| Focus | Admin configuration and multi-page documents |
| Commits | 5 |

Work carried out

Added admin settings and user management, with hashed password storage.

Added multi-page PDF handling.

Extended RAG so answers range over all documents rather than only the top five matches.

Removed the duplicated document-type control from the Upload page.

Decisions put into effect

Validation thresholds (PPN rate, reconcile tolerance, confidence cut-off) are configurable by an admin rather than hard-coded, so the rules can be tuned without a code change.

Passwords are stored as salt and hash, never plaintext.

For a corpus this size, injecting the full context beats top-k retrieval for aggregate questions such as counting flagged documents.

Outcome

The admin surface complete: settings, users and logs.

Session 7 - 9 July 2026

| Field | Details |
| --- | --- |
| Date | 9 July 2026 |
| Members who worked | Fadhil |
| Focus | Documentation catch-up |
| Commits | 1 |

Work carried out

Updated the project documents to match the state of the code.

Decisions put into effect

Documentation is refreshed at the end of a work block rather than left to the final week.

Outcome

Documents realigned with the implementation.

Session 8 - 15 July 2026

| Field | Details |
| --- | --- |
| Date | 15 July 2026 |
| Members who worked | Fadhil |
| Focus | Selectable extraction models |
| Commits | 2 |

Work carried out

Made the extraction model selectable between Qwen, MiniCPM and Gemini.

Removed the redundant Recent Activity card from the Dashboard.

Decisions put into effect

Gemini is available but deliberately not the default, because it sends documents to Google and therefore breaks two claims in the business case: that compute cost is near zero and that data never leaves the machine.

A model that needs an API key which is not set renders as disabled in the picker rather than failing halfway through an extraction.

Outcome

Three model profiles, with the local one as the default.

Session 9 - 16 July 2026

| Field | Details |
| --- | --- |
| Date | 16 July 2026 |
| Members who worked | Fadhil |
| Focus | Chat history and admin deletion |
| Commits | 2 |

Work carried out

Implemented the persistent chat history sidebar with automatically generated session titles.

Optimised the prompts.

Added admin document deletion.

Added .agents/ to .gitignore.

Decisions put into effect

Chat sessions persist in SQLite so a reload does not lose the conversation.

Only an admin may permanently delete a document, and deletion removes the stored file as well as the record.

Outcome

The bonus assistant feature usable across sessions.

Session 10 - 26 July 2026

| Field | Details |
| --- | --- |
| Date | 26 July 2026 |
| Members who worked | Fadhil |
| Focus | Document refresh and interface polish |
| Commits | 3 |

Work carried out

Refreshed the Works documents to v1.1.

Polished the interface and paginated the long tables.

Added page padding and centred the collapsed sidebar toggle.

Added literature-review exports and Word lock files to .gitignore.

Decisions put into effect

Long tables paginate at ten rows rather than scrolling indefinitely, so the review queue stays usable as the corpus grows.

Personal research working files stay out of version control.

Outcome

Documents at v1.1 and the interface tidied ahead of the presentation.

Session 11 - 27 July 2026

| Field | Details |
| --- | --- |
| Date | 27 July 2026 |
| Members who worked | Fadhil |
| Focus | Archive range export |
| Commits | 1 |

Work carried out

Added range export from the Archive to PDF, Word, Excel, CSV and JSON.

Added the period selector offering a full year, a range of months or a range of dates, with an optional document-type filter.

Added backend tests covering the inclusive date bounds and each output format.

Decisions put into effect

The Archive filters on approval date, not upload date, because the question an archive answers is what was signed off and when.

PDF and Word are for people to read; Excel, CSV and JSON are for further processing. Splitting the five formats into these two groups is what the short note under each option in the picker explains.

Every export is attributed in the audit trail, which is why the download goes through an authenticated fetch rather than a plain link.

Outcome

A whole period exportable as a report in one action.

Session 12 - 30 July 2026

| Field | Details |
| --- | --- |
| Date | 30 July 2026 |
| Members who worked | Fadhil |
| Focus | Test execution, documentation completion, and the role naming decision |
| Commits | 1 (b4157d4) |

Work carried out

Expanded the test plan from the original 24 cases to 147 rows organised by role and then by feature; 143 now carry a result.

Executed 46 cases mechanically: 37 through direct API and validation-rule calls, 9 by driving the browser, and one covering the Upload lock during a live extraction.

Ran the destructive cases against a copy of the database on a second backend instance, after first proving the real instance was unreachable from it.

Wrote 1.UI-UX Design, 6.Project Timeline and 7.Pre-Meeting Notes from scratch.

Corrected five statements in 2.Business Process Document that contradicted the code, the most serious claiming staff can approve a document.

Added the missing documents.approved_at column to 5.Database Design.

Added section 7 on the Archive to 4.User Manual and renumbered what followed.

Replaced 380 em-dashes across 53 files and brought every active document into English.

Assigned AUTHOR and TESTED BY per topic across all 147 rows.

Measured the blast radius of the proposed role rename before changing anything.

Renamed 8.Minutes of Meeting to 8.Minutes of Meeting (Template) and retitled it inside, so the blank form cannot be mistaken for the filled record.

Wrote 9.Minutes of Meeting covering all twelve sessions.

Committed the session as b4157d4 (167 files) on a new branch, docs/testing-and-project-documents.

Decisions put into effect

The presentation runs against the current role names; the rename to finance and staff is deferred until afterwards so the application still matches the 50 screenshots and 147 test rows already collected.

When the rename happens, the demo accounts become finance@demo, staff@demo and admin@demo, keeping the role-plus-123 password convention.

A case that cannot be demonstrated is marked Not run with its reason, not forced to Pass. An assertion that cannot fail is not evidence.

Destructive tests never run against the live database.

The rename plan is recorded in docs/TODO.md section D so it survives outside this session.

The work goes on its own branch rather than onto the existing feature branch, so the documentation set can be reviewed as one unit.

The two screenshot folders are committed as they stand rather than merged. The 49 EVIDENCE hyperlinks pointing at the old screenshots/ path are left broken for now and recorded as a known gap in the commit message, so the problem is visible in the history instead of being quietly carried forward.

screenshots_new/ is the current set. It does not contain files 40 to 50, so the eleven browser-driven cases lose their images until the folders are reconciled.

Outcome

143 of 147 test rows complete with evidence, documents 1 to 9 in place, the rename plan written down for after the presentation, and the whole set committed as b4157d4.

Open Action Items

Carried forward from session 12 and still open at the time of writing.

| No | Action | Owner | Due | Status |
| --- | --- | --- | --- | --- |
| 1 | Execute the 4 remaining test scenarios: the 60-document evaluation, the summary surviving a restart, the message shown when the model is offline, and markdown fences being stripped | Yazid | Before the presentation | Open |
| 2 | Each member re-runs a sample of the rows in their own topics so TESTED BY reflects who actually tested | All four | Before the presentation | Open |
| 3 | Rewrite the README Run it section: add the backend cp .env.example .env step, add LM Studio setup including the 16k context note, and remove the stale role switcher paragraph | Fadhil | Before onboarding anyone new | Open |
| 4 | Decide live demo versus recording, and dry-run whichever is chosen | Fazza | Before the presentation | Open |
| 5 | Correct or retire the two rows in 3.Testing Scenario Template.xlsx claiming staff can approve and reject | Fazza | Before submission | Open |
| 6 | Update docs/TODO.md sections A1 and A2, which describe completed work | Fadhil | After the presentation | Open |
| 7 | Carry out the role rename per docs/TODO.md section D, including the data migration and refreshed screenshots | Fadhil | After the presentation | Open |
| 8 | Prepare the final presentation deck using the figures in section 3 of 7.Pre-Meeting Notes | Fazza | Before the presentation | Open |

Risks Raised Across the Project

| No | Risk | Mitigation | Owner |
| --- | --- | --- | --- |
| 1 | The 100 per cent accuracy figure is a ceiling, not real-world performance: the 60 evaluated documents come from the same set used while writing the prompt, and there is no held-out test set | Raise it before being asked, and state plainly that no separate test set exists | Yazid |
| 2 | The dashboard does not refresh across users | Present it as a deliberate choice and list auto-refresh as future work | Gifari |
| 3 | A live demo depends on model latency on a 16 GB fanless machine | Dry-run beforehand, pre-open the pages, keep a recording as fallback | Fazza |
| 4 | 46 test rows carry a member's name in TESTED BY but were executed mechanically | Action item 2: each member re-runs a sample of their own topics | All four |
| 5 | Renaming the roles invalidates the wording inside about 50 screenshots | Rename only after the presentation | Fadhil |
| 6 | backend/.env holds a live Gemini API key. It is git-ignored and has never been committed, but it is readable to anyone with the folder or a shared screen | Avoid showing the file during the demo; rotate the key if the folder is shared raw | Fadhil |

Approval

By signing below, each member confirms that these minutes are an accurate record of the sessions listed and that the open action items are agreed. Members should read the Provenance section before signing, since the Decisions entries record decisions carried into the code rather than a transcript of discussion.

| Name | Project role | Date | Signature |
| --- | --- | --- | --- |
| Fadhil | Lead developer: backend, auth, validation |  |  |
| Fazza Arrantisi | Data, documentation, business case |  |  |
| Gifari Madia | Frontend and UI, model configuration |  |  |
| Yazid | Evaluation, quality, monitoring |  |  |